Proposal for:

ERP SL 8 Software and Services

To:

Prepared For:  Mr. Frank Siluk – Positron

Prepared By:

Richard Barzdenis

Dale Daniel

Nigel Ferguson

Date Prepared:  February, 2008

Infor Global Solutions

# Proprietary Statement

This document contains information, which is confidential and proprietary in nature.  It is intended for use by Positron personnel for the purpose of evaluating Infor as a potential supplier of products and/or services.  It is not to be reproduced or distributed to anyone either not directly associated Positron to assist in the evaluation.

This document was prepared based on information and data acquired to date from Positron. It represents proposed products and/or services to meet the requirements to the degree that has been defined and understood at this time.  This proposal does not represent obligations or contractual commitments on the part of Infor and Positron.  Fully executed agreements will be required to establish the final pricing, terms and conditions of a relationship between the two parties.

The information provided in this document is valid for a period of 90 days from the date of issue.

# Management Overview

Our solution encompasses several components which will enable Positron to take full advantage of our offering.  Our solution includes a world-class Enterprise Solution in SL8, Professional Services to ensure that your organization is trained and the solution is providing the anticipated benefits. In addition, we (Infor) offer a strong and financially viable partner to Positron that continually invests in our products and services.

The remainder of this document serves to provide additional information on each one of these components as well as outline the investment costs for each of the key areas.

# Infor Corporate Vision

- Our plan is simple: Enrich. Extend. Evolve.

To serve the needs of its 70,000 customers worldwide, Infor has a customer-first philosophy anchored on a powerful combination of people, products and processes. Infor domain experts understand the needs of customers and Infor’s extensive portfolio of products enable these experts to deliver the solutions and business value that customers need. Infor’s streamlined processes ensure that this value is delivered in ways that are easy for customers to leverage.

The Infor Customer-First Product Strategy is a comprehensive approach based on three key objectives: Enriching the value of our customers’ current investment in Infor solutions, extending their core ERP applications with best-in-class extended solutions and evolving the Infor product line to produce next-generation solutions.

Enrich. We are committed to enriching the value of the investment customers have made in our solutions. We are dedicated to advancing the capabilities of our products. In addition, we complement this ongoing product enhancement with programs to support and maintain Infor products as long as there is customer demand. As a result, every major Infor product line is included in a program of support, maintenance and advancement. And, as customer requirements change, Infor is positioned to quickly deliver additional solutions to meet critical customer requirements.

Extend. Fast-paced change in business is a fact of life and Infor helps its customers keep up with this constant pressure by working with them to extend their current Infor investment. Infor experts leverage their product and industry knowledge, working side-by-side with customers to understand how their business is changing and how they can best extend their Infor implementation with additional solutions to adapt and succeed. For example, a company facing shifts in manufacturing and distribution can efficiently add a warehouse management solution to its existing Infor enterprise resource planning (ERP) implementation.

Evolve. We know that our customers want evolutionary, not revolutionary change. That’s why Infor is continually evolving its product line to develop the breakthrough new solutions that customers need to stay competitive over the long term. We start by listening to customers and analyzing overall marketplace and technology trends, and then leveraging our extensive resources to invest in the development of innovative, next-generation solutions. Infor’s Open Service Oriented Architecture (SOA) is a key initiative for delivering customer value by balancing the needs of today and the future. With Infor Open SOA, customers will be able to evolve their business systems according to their needs by choosing what, when, how and where they take advantage of new and additional Infor solutions.

# Solution Overview

Our proposed solution incorporates our ERP SL solution. ERP SL offers our clients with a fully functional world class solution.  This is outlined in the responses provided in Appendix B – Positron Checklist.

Infor ERP SL (formerly SyteLine) spans the business of manufacturing to align supply with demand and support the business and operational challenges of manufacturers. Infor ERP SL is a dynamic ERP solution that encompasses manufacturers' needs from engineer to order to repetitive and is built, serviced, and managed by manufacturing professionals for deployment on the Microsoft .NET technology platform. It enables you to increase customer satisfaction, plan and schedule order by order, increase forecasting speed and accuracy, minimize error-prone manual steps, deliver orders on time, and reduce inventory levels and shortages.

Components include:

- Customer service and order management

- Advanced planning and scheduling

- Production control

- Materials and inventory management

- Financial management

- Business process management and automation

- Personalization framework and toolset

- Workflow messaging

The solution's innovative presentation architecture works in conjunction with the Microsoft platform to generate individually tailored screens in real time. Screen fields, labels, and other "look and feel" options all can be personalized, resulting in a reduction in training costs and an increase in employee productivity that lead to improved customer responsiveness and greater efficiency.

Infor ERP SL is anchored on Infor's "enrich, extend, and evolve" product strategy and Infor Open SOA (service-oriented architecture). This means customers can expect Infor to make an ongoing investment in the business-specific capabilities they need to meet their diverse business challenges and ever-changing needs.

# Implementation Scope

As your stated goal is to commence the project in the near future with the goal having the ERP solution fully deployed by the end of June, Infor’s professional services group would work with Positron to build an implementation plan encompassing resources as well as activities to meet your stated goals.

The services estimate (pending further discussion and analysis) is approximately $125,000.  Appendix A further outlines the effort, scope and activities relating to implementing SL8 at Positron.

# One-Point Support (Annual Maintenance)

Ensuring that your investment is protected is an important mission at Infor.  As part of the annual maintenance fees, Infor provides our clients with key elements falling under the overall area of Infor OnePoint Support are the following:

•Product Support: This is the function that provides technical support for SSA products, limited to customers who pay for support licenses. The product support team has extensive industry and product knowledge which is validated through certification programs. In addition to handling support requests, product support representatives participate in development activities including Quality Assurance, Documentation and Installation testing.  The average length of service for an Infor Product Support representative is 7 years.

• Customer Service Center:  This team supports customers with non-product related issues.  The Customer Service Call Center is available to all customers, and a high level of personal support is available with the majority of customers getting a live person answering their call.  In addition, Customer Service will administer renewal invoices for product support and maintenance.

• Customer Relations:  This team presents a single face to the customer for resolution of challenging customer issues that require multiple internal constituencies to collaborate on solutions.  Customer Relations is responsible for partnering with all departments within Infor to ensure the customer’s overall satisfaction.

• Support Operations: This team is internally focused on ensuring the quality of the systems and infrastructure used by the various support and service teams. They manage internal projects across multiple units and regions to ensure consistent support and service delivery for any customer anywhere.

In addition, there are service offerings and tools that these groups use to interact with customers:

• Infor OnePoint Online: The SSA Global Support site, onepoint.ssaglobal.com,  which allows customers to log support cases into SSA’ s CRM system, as well as performing other self-service tasks such as accessing content from a knowledgebase.

• Infor OnePoint Diagnostics: This tool allows Infor to perform remote systems checkup and diagnosis for systems optimization and problem resolution. When customers download and install this software, Infor OnePoint Support staff can run diagnostics, identifying configurations and potential problems or optimization opportunities. Additionally this tool saves time for the customer because it provides the support staff with the ability to obtain basic configuration data that would normally be gathered by interviewing the customer live over the phone.

As we continue to develop Product Support and Customer Services for Infor, our focus is on the operating principle as laid down by Infor Executive Management:  At Infor, we want to keep our customers for life.  One Point Support structure is designed to be pro-active, engaged and highly effective at identifying and solving customer issues in the most effective manner for the customer.  The goal is to lead the industry in customer satisfaction and support effectiveness, thus keeping current support customers renewing and providing support of such high quality that it can be positioned as a powerful sales tool.

# Financial Overview

The following tables outline the projected costs for licensing and deploying Infor’s SL ERP solution.

|  | USD $ | Unit Costs | List Pricing |
| --- | --- | --- | --- |
| Software Components: |  |  |  |
|  | ERP SL 8 10 Concurrent Users | $4,200 | $42,000 |
|  | Business Intelligence 5 Users | See note | $13,000 |
|  | Service Plus 2 Concurrent Users | $3,800 | $7,600 |
|  | Total Software: |  | $62,600 |
| Estimated Services Components: |  |  |  |
|  | Project Management |  | $93,975 |
|  | Consulting / Training |  | $30,800 |
|  | Total Services: |  | $124,775 |
| Estimated Project Total: |  |  | $187,375 |
|  | Annual Maintenance: |  | $12,520 |

- SL 8 and Service Plus users are Concurrent which represents the maximum number of authorized users that may access the Software at any given point in time, and each logon will be considered active during the entire logon period whether or not that user is interacting with the software at any point in time.

- Quantity represents the total number of users and users shall be assigned as one Named User administrator license (including Impromptu Admin and PowerPlay admin) plus Business Intelligence Named Users equal to the pack number minus one. For example a 10-pack includes one administrator and nine business intelligence users. “Named Users” represents the maximum of Named Users which may access the Software and each named user (e.g. login ID) requires a license.

- Business intelligence is sold in packs of 5 users.  The cost to increase from 5 to 10 users would be an additional $10,000 plus applicable maintenance charges.

- Maintenance charges for One-Point Support are billed annually.  First years support would be due at initial contract signature.

# Appendix A – Implementation Services

| Project Name: | Positron SyteLine 8 Implementation |
| --- | --- |
| Objective: | To implement SyteLine 8 at the Positron Montreal location |
| Project Scope |  |
| This Work Order engages the Infor Professional Services Organization (“PSO”) to assist Licensee in the implementation of Infor SyteLine Licensed Software. It describes the Infor solution and the Infor project scope, approach, project fees, and other related matters. Licensee is located in Montreal, Quebec, where all implementation activities will take place. Implementation will be for a single site for approximately 10 ERP users. Infor will implement a standard version of Infor SyteLine 8 at a single site, with no modifications. This Work Order engages Infor’s PSO to assist Licensee with the implementation of Infor Licensed Software with the following functionality: - General Ledger; - RMA. - Accounts Payable; - Job Orders. - Accounts Receivable; - Production Scheduling. - Purchasing; - MRP. - Customer Service; - Crystal Reports. - Order Entry; - Field Service Plus. - Inventory Control; - Forms Personalization. - Business Intelligence; - Costing. - Financial Reporting; - Engineering Change Notices. - Infor will facilitate a “Data Planning” Workshop to develop a Data Load Plan, review source data templates, and to start mapping existing data to SyteLine format. Licensee will be responsible for extracting the existing data and transforming it into the “load ready data” per source data templates. Infor will work with Licensee to perform three (3) separate data load passes (First Pass, Second Pass, and Go-Live load). Licensee will be responsible for correcting any data issues and validating the load data. The data loads include the following data sets. - Static Data or Codes - Primary Master files: Vendors, Licensees, Items, Bills of Manufacturing (a/k/a Routings and Bill of Materials) - Inventory Balance/On Hand Quantities Infor will assist Licensee with the build of 1 database. Scope includes conversion of financial data. - The education included in this Work Order provides education for the project team and select key power users and administrators. These resources are responsible for training other internal users (i.e., a” train the trainer” approach). - Provide project management with product and technical consulting to implement a standard, unmodified version of the Infor Licensed Software. - Document a project plan to accomplish the objectives detailed in this section. - Scope includes 32 hours of consulting and training for implementing Business Intelligence. This includes Impromptu report writing, PowerPlay, and Infor Catalogs and cubes. Custom cube development is not in scope. - Scope includes 56 hours for training and consulting in Field Service Plus. This project is estimated for 713 hours as detailed in the following table: Positron SyteLine 8 Implementation Estimate; Hours. Define; 96. Initial Project Planning & Technical Review; 12. Project Kickoff; 4. Core Software Installation; 32. Core Team Overview Training (101); 16. Data Conversion Planning & Mapping Workshop; 16. Additional Software install; 16. Design; 256. Preparation for Core Team Training. Core Team Workshops; 176. Functional Workshop Consulting; 40. Process Documentation Assistance. Pilot Planning and Scripts Creation; 8. Process Design; 32. Construct; 56. Data Conversion - First Pass; 40. Initial SL Parameter Setup/Validation; 8. Modification Development. System Administration Training; 8. Pilot; 140. Modification Testing. Pilot & Script Preparation; 12. Initial Pilot; 32. Data Conversion - Second Pass; 16. Formal Business Pilot; 32. Remote Technical Assistance; 8. Issue Resolution; 40. Complete; 72. Cut-Over Planning; 8. End User Training Assistance. Final Pilot. Conduct Cut-Over; 24. Go-Live Support; 24. Post Go-Live Support; 16. Mgmt.; Project Management; 93. Total; Total Consulting Hours; 713. Detail for Core Team Training Workshops; Hours. SL Financial; 30. General Ledger; 6. Financial Reports Training; 8. Accounts Receivable; 8. Accounts Payable; 8. Human Resources. Payroll. External Payroll. Fixed Assets & Depreciation. SL Operational; 66. Workflow. Order Entry; 12. RMA; 2. Estimating; 4. Inventory; 12. Purchasing; 8. ECN; 4. BI Reports Personalization; 24. Multi-Site Overview. Multi-Site Replication setup & functionality. SL Manufacturing; 32. BOM; 4. Job Orders, Job Costing, Transaction Reporting; 16. Repetitive Mfg. JIT/Kanban. Co/By Products. Projects. Planning & Scheduling; 8. MRP/MPS; 4. Software Solutions; 48. Labr-Trak. FS+; 24. Business Intelligence; 24. FRx. Total; 176. |
| Project Deliverables |  |
| - A detailed implementation project plan. - Weekly status reports and summarized monthly steering committee reports. - Issues list. |  |
| Project Assumptions |  |
| - Licensee will provide Infor remote access to SyteLine servers and databases. - Licensee is expected to make appropriate personnel available to meet the stated Objective. - Licensee is expected to make available training equipment and materials including but not limited to instructor workstation, trainee workstations, training manuals, projection unit, whiteboard or similar scribing tool. - A standard day of training consists of 7 hours of classroom activity and one hour of instructor preparation. - Class size should be limited to not more than 7 students to ensure maximum knowledge transfer. |  |
| Project Exclusions |  |
| Any work not noted in the SCOPE section set forth above is considered “Out of Scope” for this Work Order, and Infor will require execution of a Change Order or a new Work Order. Work considered Out of Scope for this project, includes without limitation, the following: - Any activity related to network and hardware regarding performance evaluation, accessibility, or deployment. - Specific demonstrations of new software modules and solutions and related software pricing. - Any modifications, interfaces, personalization, or enhancements not listed within scope. - Any activities at locations not specified above. - Data cleansing, scrubbing, and validation are the responsibility of Licensee. - Custom interfaces not defined within programming scope. - Workflow - Payroll - Custom Reports - EDI |  |

Infor Responsibilities

Infor will provide at least one Application Consultant, Systems Engineer, Software Engineer, and Project Manager. - Project Manager - Provides leadership as a member of the Licensee Steering Committee. - Works with the Licensee Project Manager to complete project tasks. o Monitors and maintains the project plan, issues log, and project budget. o Escalates project issues. o Coordinates Infor resources. - Application Consultant - Assists the Licensee team in implementing Infor Licensed Software solutions in its business environment. - Processes evaluation or design of specific business applications in areas such as production planning and scheduling. - Provides consulting in specific areas of expertise. - Systems Engineer - Installs SyteLine Licensed Software. - Assists with on-site systems administrator training. - Software Engineer - Custom Program Design - Microsoft SQL Programming (SyteLine 8 )

Licensee Responsibilities

It is expected that the Licensee will provide the following project staff: - Project Manager - One in-house project manager assigned to the implementation. - Coordinates project activity with the Infor Project Manager. - Executive Steering Committee - Provides direction and guidance, in conjunction with Infor Executive Steering Committee members, to the project to achieve stated project and business objectives. - Meets at least once per month to review the status of the project and its Work Product. The Steering Committee will also actively facilitate the removal of project barriers when identified. - Systems Administrator - Maintains the systems environment for the Licensee user community and project team. - Acquires proper education to operate and manage the systems environment to be utilized. - Project Team - Provides subject matter expertise for team member’s respective functions. - Actively participates in the project throughout the course of the implementation. - Consists of approximately 5-8 members. - Percentage of time on the project will depend upon the project plan with respect to business demands.

| Services Fee Estimates |  |  |  |
| --- | --- | --- | --- |
| #### Resource/Activity/Task | Estimated Hours | [Hourly Rate (US$) | Estimated Fee (US$) |
| SyteLine Consulting | 537 |  | $93,975 |
| Project Management | 176 |  | $30,800 |
| Total | 713 |  | $124,775 |

Estimated time and costs listed in this Work Order represent an estimate only.  Actual project time and cost may vary from the estimates provided.  Where a substantial variation from this Work Order is foreseen, both parties must agree in writing to the additional work and amend this Work Order accordingly.  All services are provided on a time and materials basis and are billed [bi-weekly.  Billing and payment are not dependent or conditioned on delivery of deliverables contemplated herein or any other deliverables.  Travel and living expenses are not included in the rates or estimated fees stated herein.  Such travel and living expenses are in addition to such fees.  Travel time to and from Licensee’s site will be billed at $90 per hour.  Overtime rates of 150% of the quoted rate apply for after hours and weekend work.  “After hours work” is defined as services performed between 8:00 p.m. and 6:00 a.m.   “Weekend work” is defined as services performed between 8:00 p.m. Friday and 6:00 a.m. Monday.  Holiday rates of 200% of the quoted rate apply for all holiday work.

LOCATIONS:  Services may be provided at the facilities of Infor or its Contractors, or at the Licensee sites listed below.  A minimum of ½ day (4 hours) will be charged for all work at the Licensee’s facilities.  Remote services provided via phone, facsimile or remote access to Licensee’s site will be charged at the standard hourly rate.

PAYMENT:   Infor will invoice Licensee for all services and applicable charges on a [monthly/bi-weekly/weekly] basis, as Infor renders the services or Licensee incurs the charges, as applicable.  Services fees related to training are payable in advance, and Licensee will be invoiced by Infor for such training upon receipt of this Work Order.  Licensee will pay each Infor invoice within fifteen (15) days of the date of invoice.

# Appendix B – Positron Checklist

Please insert Excel Document:

- Appendix B – Positron Checklist

# Appendix C – ERP Overview

Please insert PDF Document:

- Appendix C – ERP SL

- Appendix C – ERP SL Case Study